Assign Team member:

1. Bok Chou Zheng – scrumMaster
2. Ho Seow Woon – Programmer
3. Khiew Chia Chuan – Programmer
4. Lee You Chen – Designer

Product Backlog (Jan – April)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Product Backlog Items | User Story # | User Story | Story Point | Estimate (Hours) |
| Login, register | 50 | As a user, I want login and register function, so that I can store information inside the system. | 75 | 10 |
| Database | 60 | As an admin, I want to have database to store all the information, so that all the user can get the information. | 60 | 2 |
| Full Authorization | 30 | As Marketing Manager, I want to be able to oversee the process, so that I can able to keep track all details of contributions. | 35 | 5 |
| Faculty Authorization | 80 | As a marketing coordinator, I want to have the access authority function, so that I can able to manage students’ contributions. | 88 | 3 |
| Upload articles | 60 | As a Student, I want to have the opportunity to submit one or more articles in order to be able to use it for publication. | 70 | 10 |
| Disabled new entries articles and enable update | 21 | As administrator, I want the system to be able to have a closure date to disabled new entries, but allow update of existing articles until the deadline in order to avoid new upload during the processing phase. | 63 | 3 |
| Terms and conditions submit | 5 | As an administrator, I want to have term and condition’s function, so that I able to let the students agree before the submission. | 5 | 1 |
| Notification via email | 23 | As a Marketing Coordinator of a Faculty, I would like to be notified when a contribution is submitted via email, so that I can make comment upon the contribution within 2 weeks. | 25 | 10 |
| Download and ZIP | 30 | As Marketing Manager, I want to be able to download all the selected contributions as ZIP file after the deadline, so that I can view it. | 70 | 30 |
| Administrator Authorization | 45 | As an administrator, I want to have authority for system, so that I can maintain any system data. | 45 | 3 |
| User interface | 98 | As a user, I want user interface be responsive, so that I able to use it user friendly. | 90 | 20 |